## Slide 1: Waterscope
Aaron, Katie, Monica, Sajan and Nathan

## Slide 2: Overview and Context - Aaron
Waterscope - History and Aims
  Founded in 2015
  Combat lack of safe water access
  Design of a simple, fast, water testing kit
The Problem - a new filtration system
  Current method details
  Proposed Approaches
    Additional force applied in original system
    Vacuum method

## Slide 3: Technical Details and Models - Nathan

## Slide 4: Project Management Plan - Sajan
Timeline
  Gantt Chart
Skills & Training Required
  CAD/Modelling
  3D Printing
  Laser/Plasma Cutting
  Web Design
Team Member Strengths & Weaknesses

## Slide 5: Costing & Parts - Katie
Supply of certain components from WaterScope
  Filters
  Pump
  Syringes to compare methods
External Ordering
  Vacuum Flask
  Bungs
  Rubber tubing
  Funnel

## Slide 6: Risk Assessment & Contingency Plan - Monica
Potential Risks
  Glass breaking
  Tool-related injuries
Potential Project Issues
  Sealing problems
  Insufficient vacuum generation
  Contact problems with WaterScope
  Work distribution errors